SYSTEM ANALYSIS AND DESIGN

Restaurant Table Reservation System

Prepared by

•Youssef Yasser Ali Elsadany

• Thrwat Reda Ahmed Allam

• Ahmed Said Ahmed Zahra

•Ahmed Mohamed Abdalaziz Allam

•Mohamed Ali Ahmed Zahra

# 1. Project Initiation

The Restaurant Table Reservation System project was initiated to solve the problems caused by the restaurant's current manual methods for managing table bookings. Reservations are currently taken by phone calls, walk-ins, and handwritten notebooks. These manual processes result in double bookings, long customer waiting times, no-shows, empty tables during peak hours, and difficulties in generating reports. The proposed system aims to improve operational efficiency, booking accuracy, table utilization, customer satisfaction, and decision-making.

## 1.1 Project Purpose

The purpose of the Restaurant Table Reservation System is to develop an efficient computerized system that replaces the restaurant's current manual methods for managing table reservations. The system aims to simplify daily operations, reduce booking errors, improve table utilization, and provide reliable information for better decision-making.

## 1.2 Project Objectives

The main objectives of the Restaurant Table Reservation System are to:

- Allow customers to book tables online or by phone quickly and easily.

- Maintain accurate, real-time information about table availability.

- Prevent double bookings and reduce errors caused by manual record keeping.

- Reduce no-shows through automatic confirmations and reminders.

- Manage tables, time slots, and customer information efficiently.

- Generate accurate and useful reports for management.

- Save time and reduce the effort required by staff for daily operations.

- Support management in making better and faster decisions.

# System Request

| Element | Description |
| --- | --- |
| Project Sponsor | • The Restaurant Owner. |
| Business Need | • The restaurant currently uses manual methods (phone calls and notebooks) to manage table reservations. This causes double bookings, long waiting times, no-shows, and difficulties in generating reports. The business needs a system to improve operational efficiency, booking accuracy, and decision-making. |
| Business Requirements | • The system shall manage table information (number, capacity, location). • The system shall allow customers to view table availability and book a table. • The system shall support fast and accurate booking, modification, and cancellation. • The system shall send automatic confirmations and reminders to customers. • The system shall maintain accurate records of reservations and customers. |
| Business Value | • Increasing sales. • Increasing customer satisfaction and market share. • Reducing costs. |
| Special Issues or Constraints | • Complete the project within 4 months. • Secure customer and reservation data. • Daily database backup. • Support SMS/e-mail notifications and online access from mobile phones. |

# Feasibility Study

Feasibility Analysis is used to determine whether the proposed Restaurant Table Reservation System is practical and achievable. It evaluates whether the system can be developed successfully and whether the restaurant has the necessary technical, financial, and organizational resources to implement and use it.

## Technical Feasibility

The Restaurant Table Reservation System requires a skilled development team with the technical knowledge needed to design, develop, test, and maintain the system. The team should be able to work with the required programming technologies, database systems, and development tools.

A simple and user-friendly interface is required to help customers, receptionists, and restaurant staff perform their daily tasks easily, such as searching for available tables, making and modifying reservations, managing the floor plan, and generating reports.

The system will require suitable hardware, including a computer or tablet at the reception desk, a server or cloud hosting, and a connection to an SMS/e-mail gateway for sending confirmations. A reliable database will also be required to store and manage table, reservation, and customer information.

The required software technologies, hardware components, and development tools are available and commonly used. Therefore, the system can be developed and operated using available technical resources.

Overall, the Restaurant Table Reservation System is technically feasible because the required technologies, hardware, software, database, and technical skills are available to support the development and operation of the system.

## Economic Feasibility

### 1. Identify Costs & Benefits

Costs:

- Development Costs: Software development, cloud setup, hardware (reception tablet, server), and staff training.

- Operational Costs: Annual software updates, hosting, SMS/e-mail fees, maintenance, and system administration.

Tangible Benefits:

- Savings from fewer no-shows thanks to confirmations and reminders.

- Savings in staff time previously spent on handling phone bookings.

- Increased sales from better table utilization and faster table turnover.

- Savings from paperless system operations.

Intangible Benefits:

- Higher customer satisfaction and retention due to easy booking and shorter waiting times.

- Improved employee productivity and reduced stress during peak hours.

- Better and faster managerial decision-making.

- Enhanced restaurant reputation and data security.

### 2. Assign Values to Costs & Benefits

| Category | Item | Cost / Benefit |
| --- | --- | --- |
| Development Costs | Software | ($3,500) |
|  | Hardware | ($1,500) |
|  | Training | ($500) |
|  | Total Development Cost | $5,500 |
| Operational Costs | Maintenance | ($700) |
|  | Hosting & Administration | ($900) |
|  | Total Operational Cost | $1,600 every year |
| Tangible Benefits | Fewer no-shows | $3,000 |
|  | Saved staff time (phone bookings) | $2,500 |
|  | Better table utilization | $2,800 |
|  | Paperless | $700 |
|  | Total Tangible Benefits | $9,000 every year |

### 3. Determine Cash Flow

| Category | Year 0 | Year 1 | Year 2 | Year 3 | Total |
| --- | --- | --- | --- | --- | --- |
| Total Benefit | $0 | $9,000 | $9,000 | $9,000 | $27,000 |
| Total Costs | $5,500 | $1,600 | $1,600 | $1,600 | $10,300 |
| Net Benefit | -$5,500 | $7,400 | $7,400 | $7,400 | $16,700 |
| Cumulative Net Cash Flow | -$5,500 | $1,900 | $9,300 | $16,700 | - |

### 4. Assess Project's Economic Value

A discount rate of 5% is used to calculate the present value (PV) of benefits and costs.

| Category | Year 0 | Year 1 | Year 2 | Year 3 | Total |
| --- | --- | --- | --- | --- | --- |
| Total Benefit | - | $9,000 | $9,000 | $9,000 | - |
| PV of total Benefit | - | $8,571.43 | $8,163.27 | $7,774.54 | $24,509.23 |
| Total Costs | $5,500 | $1,600 | $1,600 | $1,600 | - |
| PV of total Costs | $5,500.00 | $1,523.81 | $1,451.25 | $1,382.14 | $9,857.20 |

| Measure | Calculation | Result |
| --- | --- | --- |
| Return on Investment (ROI) | [(27,000 - 10,300) / 10,300] x 100 | 162.14 % |
| Break-Even Period (BEP) | 5500 / (7400 / 12) | 9 Months |
| Net Present Value (NPV) | 24,509.23 - 9,857.20 | $14,652.04 |

Since the NPV is positive ($14,652.04), the ROI is high, and the investment is recovered in about 9 months, the project is economically feasible.

## Organizational Feasibility

Senior Management (Owner / Restaurant Manager):

- Will use the system to supervise daily business operations.

- Will monitor reservations and analyze occupancy and revenue performance.

- Will review reservation and no-show reports to support business decisions.

- Will monitor overall restaurant performance and identify operational problems.

Receptionists / Hosts:

- Will use the system to create, modify, and cancel reservations quickly and accurately.

- Will record walk-in customers and manage the waiting list.

- Will view table status and availability in real time.

- Will reduce manual data entry and minimize booking errors.

Floor Managers / Waiters:

- Will use the system to see which tables are reserved, occupied, or free.

- Will prepare tables ahead of arriving reservations.

- Will update table status after customers leave.

- Will coordinate seating to improve table turnover.

Customers:

- Will be able to book a table online or by phone at any time.

- Will be able to view table availability and choose a suitable time.

- Will receive booking confirmations and reminders.

- Will benefit from reduced waiting times and better service.